SCOPE OF WORK

Maud Dib - AI-Powered Career Coaching & Data Visualization Platform

Phase 1 Development

| Document Information |
| --- |
| Company | Cognispace |
| Project Name | Maud Dib |
| Phase | Phase 1 - MVP Development |
| Duration | 7 Days (January 10-16, 2025) |
| Document Version | 1.0 |
| Date | January 9, 2025 |

# 1. Executive Summary

Maud Dib is an AI-powered career coaching and data visualization platform designed to help professionals in the UAE navigate career decisions within the Supply Chain & Logistics industry. Phase 1 focuses on building a full-stack application with Tableau/Power BI-level interactive visualizations, featuring 30+ pre-built charts and a custom dashboard builder.

The platform will provide actionable insights on industry trends, salary benchmarks, career domains, and certification pathways, enabling users to make data-driven career decisions.

# 2. Project Objectives

## 2.1 Primary Objectives

- Deliver a production-ready data visualization platform within 7 days

- Implement 30 pre-built interactive visualizations covering trends, domains, salaries, and certifications

- Build a custom dashboard builder enabling users to create personalized visualizations

- Integrate AI-powered data extraction from uploaded files (CSV, Excel, Word)

- Deploy on Render.com with full responsiveness across all devices

## 2.2 Target Region & Industry

- Pilot Region: United Arab Emirates (UAE)

- Initial Industry: Supply Chain & Logistics Management (pre-loaded data)

- Future Industries: HR, Finance, Healthcare (user-uploadable post Phase 1)

# 3. Development Team

| Developer | Role | Primary Responsibilities |
| --- | --- | --- |
| Vidit | Full Stack Lead / Backend | Architecture, Core APIs, AI/ML Integration (OpenAI), DevOps, Deployment |
| Aditya | Backend Developer / Data Engineer | Database, Data Ingestion, APIs, OpenAI Data Extraction, Testing, Documentation |
| Sumith | Frontend Developer | UI/UX, All Visualizations, Dashboard Builder, Responsive Design, Theming |

# 4. Scope of Work

## 4.1 Feature 1: Industry & Domain Navigation

- Home page with industry cards (Supply Chain pre-loaded, others uploadable)

- Domain selection page displaying 18 Supply Chain domains with icons and descriptions

- Sub-domain exploration with expandable lists showing roles and companies

- Breadcrumb navigation (Industry > Domain > Sub-Domain)

## 4.2 Feature 2: Pre-built Dashboard View (30 Visualizations)

- Thumbnail/card gallery view of all 30 interactive graphs

- Category filters: Trends (8), Domains (8), Salary (8), Certifications (6)

- Click-to-expand full interactive graph view with zoom, pan, and tooltips

- Export functionality: PNG, PDF, SVG, Excel data

## 4.3 Feature 3: Custom Dashboard Builder

- Dedicated dashboard builder page (/dashboard-builder)

- Left panel: Data field selector (all CO1-CO4 fields)

- Center canvas: Drop zone for adding and arranging charts

- Right panel: Chart configuration (type, colors, labels, axes)

- 15+ chart types available matching pre-built visualizations

- Save, load, rename, duplicate, and delete custom dashboards

## 4.4 Feature 4: AI-Powered Data Upload & Extraction

- File upload support: CSV, Excel (.xlsx, .xls), Word (.docx)

- OpenAI GPT-4 integration for intelligent data extraction

- Auto-identification of industries, domains, roles, salaries, certifications

- Preview extracted data with confidence scores

- Manual correction capability before saving to database

## 4.5 Feature 5: Theme & Customization

- Light Mode / Dark Mode toggle

- Multiple preset color schemes (Professional Blue, Teal, Purple, Custom)

- Customizable graph colors per visualization

- User preference persistence

## 4.6 Feature 6: Export & Share

- Individual graph export: PNG, PDF, SVG, Excel data

- Full dashboard export as PDF report

- Complete data download as Excel/CSV

## 4.7 Feature 7: Responsive Design

- Desktop: Full dashboard experience (1200px+)

- Tablet: Reorganized grid with touch-friendly controls (768px-1199px)

- Mobile: Single column layout with swipeable graphs (<768px)

- Touch interactions: pinch-zoom, swipe navigation

## 4.8 Feature 8: Cross-Domain Comparison

- Compare 2-3 domains side-by-side

- Salary range comparison across selected domains

- Certification requirement comparison for different career paths

- Split-screen view for dual graph display

# 5. Pre-Built Visualizations (30 Total)

## 5.1 Category 1: Trend & Initiative Graphs (8)

- UAE Initiatives Timeline - Gantt/Timeline Chart

- Initiative KPI Dashboard - Multi-gauge Chart

- Regional Initiative Distribution - Choropleth Map

- Sector Impact Analysis - Sankey Diagram

- Target Achievement Tracker - Bullet Charts

- Initiative Categories Breakdown - Donut/Sunburst Chart

- Investment & Capacity Growth - Area Chart

- Emissions & Sustainability Goals - Progress Rings

## 5.2 Category 2: Domain & Structure Graphs (8)

- Domain Hierarchy Treemap - Treemap

- Sub-Domain Distribution - Sunburst Chart

- Role Distribution by Domain - Horizontal Bar Chart

- Company Ecosystem Network - Network Graph

- Domain Interconnections - Chord Diagram

- Job Role Hierarchy - Organizational Chart

- Domain Complexity Index - Radar Chart

- UAE Companies by Domain - Grouped Bar Chart

## 5.3 Category 3: Salary & Compensation Graphs (8)

- Salary Range by Domain - Box Plot/Range Chart

- Role-wise Salary Comparison - Grouped Bar Chart

- Highest Paying Domains - Horizontal Bar (Sorted)

- Salary Distribution Histogram - Histogram

- Domain Salary Heatmap - Heatmap

- Salary Progression Waterfall - Waterfall Chart

- Entry vs Max Salary Gap - Dumbbell Chart

- Salary Percentiles - Violin Plot

## 5.4 Category 4: Certification & Career Graphs (6)

- Certification Pathway Map - Flow/Sankey Diagram

- Certification Provider Distribution - Pie/Donut Chart

- Certifications by Domain - Stacked Bar Chart

- Career Progression with Certs - Timeline/Journey Chart

- Certification ROI Analysis - Bubble Chart

- Role-to-Certification Matrix - Matrix/Grid Chart

# 6. Pre-Loaded Data Components

| Component | Content | Description |
| --- | --- | --- |
| CO1 | Trends & Initiatives | 16 UAE Government/Industry initiatives with KPIs, timeframes, and sources |
| CO2 | Domains & Sub-Domains | 18 Supply Chain domains with sub-domains, roles, and UAE companies |
| CO3 | Salary Data | 50+ domain/sub-domain salary ranges (AED) with role hierarchies |
| CO4 | Certifications | Role-to-certification mappings with providers and benefits |

# 7. Technical Stack

## 7.1 Frontend

- Framework: Next.js 14 (React)

- Styling: Tailwind CSS + shadcn/ui components

- Visualizations: Plotly.js (primary), ECharts, D3.js, Recharts

- State Management: Zustand or Redux Toolkit

- Drag & Drop: react-beautiful-dnd or dnd-kit

## 7.2 Backend

- Framework: Node.js with Express.js OR Python FastAPI

- ORM: Prisma (Node) or SQLAlchemy (Python)

- File Processing: Multer, mammoth, xlsx, csv-parser

## 7.3 Database & AI

- Database: PostgreSQL

- AI Integration: OpenAI API (GPT-4) for data extraction

## 7.4 Deployment

- Platform: Render.com ($25/month plan)

- Database: Render PostgreSQL or Supabase

# 8. Acceptance Criteria

## 8.1 Must Have (Required for Phase 1 Completion)

- Pre-loaded Supply Chain data (all CO1-CO4 components)

- 30 pre-built interactive visualizations fully functional

- Thumbnail gallery view with category filters

- Full graph expansion with zoom, pan, and tooltips

- Custom dashboard builder (field selection, chart type, save/load)

- Multiple saved dashboards per session

- Data upload with OpenAI extraction (CSV/Excel/Word)

- Light/Dark mode toggle

- Fully responsive design (desktop, tablet, mobile)

- Export graphs as PNG and PDF

- Deployed and accessible on Render.com

## 8.2 Should Have (High Priority)

- Cross-domain comparison feature

- SVG and Excel data export

- Custom color themes

- Dashboard PDF export

## 8.3 Nice to Have (If Time Permits)

- Shareable dashboard links

- Animation preferences

- Keyboard shortcuts

# 9. Out of Scope (Phase 1)

- User authentication and account management

- Multi-tenant architecture

- Additional industries beyond Supply Chain (will be user-uploadable)

- Advanced AI coaching features (chat-based career advice)

- Real-time collaboration features

- Mobile native applications

# 10. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| 7-day timeline is aggressive | Parallel development, pre-built components, strict scope control |
| Complex visualizations take time | Use Plotly/ECharts with pre-built chart types |
| OpenAI extraction may be imprecise | Add manual editing step after AI extraction |
| Render $25 plan has resource limits | Optimize queries, use pagination, lazy loading |
| Mobile complex charts challenging | Simplified mobile versions, horizontal scroll option |

# 11. Deliverables

- Fully functional Maud Dib web application deployed on Render.com

- Source code repository with documentation

- Pre-loaded UAE Supply Chain & Logistics data (CO1-CO4)

- 30 interactive pre-built visualizations

- Custom dashboard builder functionality

- AI-powered data extraction feature

- Technical documentation and setup guide

— End of Scope of Work Document —